Agenda and Minutes-Codingpt3 2019-04-01

Version: Refer to the version in the file name

|  |  |
| --- | --- |
| **Meeting Purpose** | This is our weekly meeting, held every Monday. |
| **Meeting Objective** | Code familiarization and group assignment for current sprint. |
| **Date/Time** | Monday, April 01, 2019. 7:00PM-8:45PM |
| **Location & Contact Info.** | Newton Oakes #016 |
| **Leader** | The leader is Matthew Williams. |
| **Facilitator** | The facilitator is Evan Myers. |
| **Scribe** | The scribe is Evan Myers. |
| **Other Information** | N/A |

**P**: Enter an X in this column, if the individual is present. **Name**: Enter the name of the participant

**Miss So Far**: Enter the number of online/face-to-face sessions the individual has missed since the beginning of the project

|  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Attendees** | **P** | **Missed**  **So Far** | **Name** | **P** | **Missed**  **So Far** | **Name** | **P** | **Missed**  **So Far** | **Name** | **P** | **Missed So Far** | **Name** |
| X | 0 | Darius Fiallo | X | 0 | Alec Cromer | X | 1 | Dakota Nation | X | 0 | Evan Myers |
| X | 0 | Brisaac Johnson | X | 0 | Ian Neer |  | 1 | Kevin Mitchell | X | 0 | Matt Williams |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Agenda & Minutes Discussions** | | | | |
| **#** | **Duration** | **Discussion Item** | **Discussion Result** | **Responsible** |
|  | 10 min. | Administrative Information discussed | Attendance completed and RIS system prepared for meeting. | Leader |
|  | 30 min. | Overview and review of sprint. | Group is familiarized with all changes made to the RIS during the last sprint. Traceability document was reviewed and approved by the group. | Leader |
|  | 20 min. | Review and refine the upcoming sprint. | A few columns in in the Billing Table need to be changed, continue to update CSS- keep design simple but functional, update Modality controllers | Leader |
|  | 20 min. | Roles assigned for the remainder of the sprint. | Individuals are aware of their tasks that need to be completed by the end of the sprint. | Leader |
|  | 10 min. | Closing remarks. | None | Everyone |

# Decisions Reached

|  |  |
| --- | --- |
| **Decision** | **Date** |
| Log-in information needs to be salted and hashed | 04/05/2019 |
| What needs to be completed for the remainder of the sprint | 04/08/2019 |
| CSS refined to remove blue screen that appears when a form pops up | 04/08/2019 |

# Action Items

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **AI #** | **Description** | **Assigned to** | **Due Date** | **Status** |
| 001 | See Task List | Group | 04/22/2019 | Ongoing |